Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 30 September 2026 |
| --- | --- |
| Team ID | MKU201Team56ab4dc836f290be8a6b49be8 |
| Project Name | Import Data Using Transform Maps (ServiceNow Micro Project) |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Preparation | USN-1 | Prepare the employee spreadsheet (5 columns) and save as .xlsx | 2 | High | C. Mallika |
| Sprint-1 | Table Creation | USN-2 | Create custom table Employee Test (u_employee_test) | 2 | High | K. SHARMILA JOTHI |
| Sprint-1 |  | USN-3 | Add five String fields to the Employee Test form | 3 | High | S. SRIVARSHINI |
| Sprint-1 | Import Set | USN-4 | Create Employee Import table using Load Data | 3 | High | S. SRIVARSHINI |
| Sprint-2 | Transform Map | USN-5 | Create Transform Map 'Sample Spreadsheet Import' | 3 | High | T. VIJAYADHARSHINI |
| Sprint-2 |  | USN-6 | Map the five source fields to target fields | 3 | High | R. MAHAVEERALASKHMI |
| Sprint-2 |  | USN-7 | Run Transform and validate records | 2 | High | R. MAHAVEERALASKHMI |
| Sprint-2 | Duplicate Handling | USN-8 | Enable Coalesce on Employee ID | 2 | High | K. SHARMILA JOTHI |
| Sprint-3 | Re-import | USN-9 | Import updated and new data; verify updates and inserts | 2 | Medium | C.MALLIKA |
| Sprint-3 | Reports | USN-10 | Create Employees by Department, Employees by Location and Employee List reports | 3 | Medium | T. VIJAYADHARSHINI |
| Sprint-3 | Dashboard | USN-11 | Create Employee Analytics Dashboards | 3 | Medium | T. VIJAYADHARSHINI |
| Sprint-3 |  | USN-12 | Add all three reports to the dashboard and verify | 2 | Medium | R. MAHAVEERALASKHMI |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 3 Days | 21 Sep 2026 | 23 Sep 2026 | 10 | 23 Sep 2026 |
| Sprint-2 | 10 | 3 Days | 24 Sep 2026 | 26 Sep 2026 | 10 | 26 Sep 2026 |
| Sprint-3 | 10 | 3 Days | 27 Sep 2026 | 29 Sep 2026 | 10 | 29 Sep 2026 |

Velocity:

Sprint duration = 3 days; total story points = 30 across 3 sprints.
Velocity = 30 / 3 = 10 story points per sprint.
Average velocity per day (AV) = 10 / 3 ≈ 3.33 story points per day.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts