User Acceptance Testing (UAT) Template

| Date | 30 September 2026 |
| --- | --- |
| Team ID | MKU201Team56ab4dc836f290be8a6b49be8 |
| Project Name | Import Data Using Transform Maps (ServiceNow Micro Project) |
| Maximum Marks | 4 Marks |

Project Overview:

Project Name: Import Data Using Transform Maps (ServiceNow Micro Project)

Project Description: Import employee data from an Excel spreadsheet into ServiceNow using Import Sets and Transform Maps, prevent duplicates with Coalesce, and report the data through reports and a dashboard.

Project Version: 1.0

Testing Period: 27 Sep 2026 to 29 Sep 2026

Testing Scope:

Features: Import Set table creation, Transform Map field mapping, transformation, Coalesce, reports, dashboard.

Requirements tested: USN-1 to USN-12 and FR-1 to FR-8.

Testing Environment:

URL/Location: ServiceNow instance – All → Employee Test / Load Data / Dashboards

Credentials (if required): Administrator account of the ServiceNow instance (not shared in this document)

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Create custom table Employee Test | 1. All → System Definition → Tables → New 2. Label = Employee Test 3. Save | Table u_employee_test is created | Table created | Pass |
| TC-002 | Add five String fields | 1. Open table → Form Layout 2. Add the five fields 3. Save | Five fields appear on the form | Fields visible on the form | Pass |
| TC-003 | Create import set table | 1. Load Data 2. Label = Employee Import 3. Submit | u_employee_import created, data staged | Import table created | Pass |
| TC-004 | Configure Transform Map | 1. Create Transform Map 2. Source = Employee Import, Target = Employee Test 3. Map fields | Five field mappings saved | Five mappings present | Pass |
| TC-005 | Run transform and validate | 1. Click Transform 2. Open Employee Test 3. Compare with spreadsheet | Rows and values match the source | Records match spreadsheet | Pass |
| TC-006 | Coalesce – update and insert | 1. Set Coalesce on Employee ID 2. Upload updated file 3. Run Transform | 2 existing IDs updated, 2 new IDs inserted | Updates and inserts as expected | Pass |
| TC-007 | Coalesce – re-import unchanged file | 1. Upload same file again 2. Run Transform | No additional inserts or updates | No duplicates created | Pass |
| TC-008 | Reports | 1. Create Employees by Department (Pie), Employees by Location (Bar), Employee List (List) 2. Run and save | Three reports display correct data | Reports saved and displayed | Pass |
| TC-009 | Dashboard | 1. Create Employee Analytics Dashboards 2. Share → Add to Dashboards for each report | Dashboard shows three widgets | Three widgets displayed | Pass |
| TC-010 | Negative: dashboard creation blocked | 1. Try to create dashboard without required access | Creation is blocked until an authorized admin updates ACL | Blocked; resolved by admin ACL configuration | Pass |

Bug Tracking:

| Bug ID | Bug Description | Steps to reproduce | Severity | Status | Additional feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Dashboard creation blocked by access controls on the PA dashboards table | 1. All → Dashboards 2. Click Create Dashboard | Medium | Closed | Fixed by an authorized administrator adjusting the ACL as described in the project guide |

Sign-off:

Tester Name: R. Mahaveeralashmi

Date: 30 September 2026

Notes:

- Ensure that all test cases cover both positive and negative scenarios.

- Encourage testers to provide detailed feedback, including any suggestions for improvement.

- Bug tracking should include details such as severity, status, and steps to reproduce.

- Obtain sign-off from both the project manager and product owner before proceeding with deployment.